## Slide 1: Software Project Human Resource Management

## Slide 2: Project Human Resource Management
Making the most effective use of the people involved with a project
Processes include
  Human resource planning: identifying and documenting project roles, responsibilities, and reporting relationships
  Acquiring the project team: getting the needed personnel assigned to and working on the project
  Developing the project team: building individual and group skills to enhance project performance
  Managing the project team: tracking team member performance, motivating team members, providing timely feedback, resolving issues and conflicts, and coordinating changes to help enhance project performance

## Slide 3: Keys to Managing People
Psychologists and management theorists have devoted much research and thought to the field of managing people at work
Important areas related to project management include
  motivation theories
  influence and power
  Effectiveness
Intrinsic motivation
  causes people to participate in an activity for their own enjoyment
Extrinsic motivation
  causes people to do something for a reward or to avoid a penalty

## Slide 4: Maslow’s Hierarchy of Needs
Abraham Maslow – “humans possess unique qualities that enable them to make independent choices, thus giving them control of their destiny”
  Maslow developed a hierarchy of needs which states that people’s behaviors are guided or motivated by a sequence of needs
Social

## Slide 5: Herzberg’s Motivational and Hygiene Factors
Frederick Herzberg distinguished between
  motivational factors:
    achievement, recognition, the work itself, responsibility, advancement, and growth, which produce job satisfaction
  hygiene factors:
    cause dissatisfaction if not present, but do not motivate workers to do more.
      Examples include salaries, more supervision, and work conditions etc.
Notes: Satisfaction factors/ dissatisfaction factors
A motivation to buy a car was different then the things which dissatisfy you.

## Slide 6: McClelland’s Acquired-Needs Theory
Specific needs are acquired or learned over time and shaped by life experiences, including:
  Achievement:
    Achievers like challenging projects with achievable goals and lots of feedback
  Affiliation:
    People with high affiliation desire harmonious relationships and need to feel accepted by others, so managers should try to create a cooperative work environment for them
  Power:
    People with a need for power desire either personal power (not good) or institutional power( good for the organization).
    Provide institutional power seekers with management opportunities
Notes: A human is feels motivated based on these three factors.

## Slide 7: McGregor’s Theory X and Y
Douglas McGregor - 1960s
Theory X:
  assumes workers dislike and avoid work, so managers must use pressure, threats and various control schemes to get workers to meet objectives
Theory Y:
  assumes individuals consider work as natural as play or rest and enjoy the satisfaction of esteem and self-actualization needs
Theory Z:
  introduced in 1981 by William Ouchi and is based on the Japanese approach to motivating workers, emphasizing trust, quality, collective decision making, reduce boss culture.
Notes: X-people are lazy negative point of view
Y-people are committed to goal.
Mutual trust—job security-life time employment
Participation of employees in making decision
Competition

## Slide 8: Ways to Influence that Help and Hurt Projects
Projects are more likely to succeed when project managers influence with
  expertise
Projects are more likely to fail when project managers rely too heavily on
  authority
  penalty
Notes: Inspire,affect

## Slide 9: Power
Power is the potential ability to influence behavior to get people to do things they would not otherwise do
Types of power include
  Coercive
  Legitimate
  Expert
  Reward
  Referent
Notes: Coercive-use of force or threat

## Slide 10
Coercive Power is often the least effective but most employed (and abused) type of power in the corporate world. Coercive Power is forcing someone to do something against their will or setting up “consequences” to employee actions.
Reward Power is another widely used method in business today. The results of Reward power are mixed and it is therefore the second weakest form of power. Reward Power is the concept of do this and get that. Or (said another way) if you do this, you will receive something in return.

## Slide 11
Legitimate Power is in all organizations. Legitimate Power is the power of position or role. This is the typical “command and control” structure that is employed by the Military world.
Referent Power is the “cult of personality”.This is the power and ability for an individual to attract others and to build loyalty within them. Referent Power is also the power of respect. This can occur through time if a leader is successful and has a well known track-record of success.
Notes: create a heroic image of a leader
Referent power is defined by trust. By its very nature, it is not something the leader can command of others, but rather something the leader earns on a case-by-case basis over time.

## Slide 12
Informational Power is the newest addition to the types of power by French and Raven. Nonetheless, it is in the top 3 most effective types of power. Informational Power is the power of having information that another does not have.

## Slide 13
Closely related to Informational Power,
Expert Power is when an individual possesses in-depth information, knowledge, or expertise in the area that they are responsible for. This type of power is often the most effective type of power.

## Slide 14: Improving Effectiveness - Covey’s 7 Habits
Project managers can apply Covey’s 7 habits to improve effectiveness on projects
  Be proactive
  Begin with the end in mind
  Put first things first
  Think win/win
  Seek first to understand, then to be understood
  Synergize ( team work)
  Sharpen the saw
Notes: http://teamgantt.com/blog/2014/02/21/7-habits-of-highly-effective-project-managers/
Physical spiritual mental social
Successful productive

## Slide 15: Empathic Listening and Rapport
Good project managers are empathic listeners - they listen with the intent to understand
Before you can communicate with others, you have to have rapport – a relation of harmony
Notes: Rapport is a positive feeling about a relationship and is like a bridge between two islands. Stronger bridges can carry heavier trucks and lorries. When you have a stronger relationship with someone, you can ask more of them.

## Slide 16: Resource Management
Matching the activity plan to available resources and if necessary change the plan to fit the resources
The result of resource allocation will normally be a number of schedules including:
  Activity Schedule: indicating the plan start and completion dates for each activity
  Resource schedule: showing the dates on which each resource will be required and the level of its requirement
  Cost schedule: showing the cumulative expenditure incurred by the resource

## Slide 17: What is Resource Allocation
The process of resource allocation
  After the activities have been identified using various techniques and tabulated into a Work-Break-Down, the resources need to be allocated to complete the identified tasks.
The resource is any item or person required for the execution of the project, that include:
  Ranging from Paper clip to key personnel
    Project manager must not engage to plan normal stationary items – the job of office manager

## Slide 18: Who allocates resources?
Project Manager.
  Concentrate on resources where there is a possibility that they might not be sufficiently available when required.
    Senior Software Developers are the hardest to find – these need to be very carefully planned for in advance.
    Developers do not like to wait for work, they prefer to be busy with activities and tasks that show clear progress.
      Book their time in advance

## Slide 19: Resource Categories
Resource will fall into following categories
  Labour: Even the project manager, system analysts and software developers
  Equipment: Obvious items including workstations and office equipment
  Materials (Consumed items – floppy disks, CDs).
  Space (Rooms, Cubicles).
  Services (Telecomm, Cleaning services).
  Time (The most rigid item of all).
  Money
  Note: These are broad categories only.
Notes: inflexible

## Slide 20: Organizational Planning
Organizational planning for the project involve:
  Identifying, documenting, and assigning project role, responsibilities and reporting relation
  Shown in a matrix form called a “Responsibility Assignment Matrix- RAM and Staffing management plan ”
Organizational Breakdown Structure –OBS
  A specific type of organizational chart that shows which organizational unit is responsible for which work item

## Slide 21: Sample Organizational Chart for an IT Project

## Slide 22: Resource Organisation
A program organization chart is essential to allocate staff effectively,
  Develop the hierarchical program organization.
  Identify Roles and Responsibilities.
  Plan for number of staff in each role (at a high level).
  Establish Teams.
For each activity identify,
  Work amount required (in work units)
  Basic skill or experience level required (to even undertake the task)
  Complexity of the task (this will help to determine the experience required)
  Task Category (Unskilled, skilled, leadership, expert, management)

## Slide 23: Role and Responsibility Assignments
Include following:
  Role:
    Define the accountable person by title
  Authority:
    Has the authority to assign project resources, make decisions and sign-off
  Responsibility:
    The work assigned to team member
  Competency:
    Determines what skill is needed to complete activity
Examining the Staffing Pool
  Availability
  Ability
  Experience
  Interest level
  Cost
Acquiring the resource
Assembling the team
Developing the team

## Slide 24: Responsibility Assignment Matrices RAM or RACI Chart
A responsibility assignment matrix (RAM)
  A matrix that maps the work of the project as described in the WBS to the people responsible for performing the work as described in the OBS
RAM allocate work to responsible and performing organizations, team or individuals depending on the desired level of details
Notes: Responsible
Accountable
Consulted
Informed

## Slide 25: RAM Showing Stakeholder Roles
RAM is also helpful to define the role and responsibilities on project including
  the role of the stakeholder in the project i.e accountable or just participant in part of the project
  Providing some input, review or sign-off
An effective tool for project manager to communicate roles and responsibilities of important stakeholders

## Slide 26: RACI stands for
Responsible- the person who does the work
Accountable- the approver who is accountable for the complete and thorough completion of the task or project
Consulted- the person whose opinion is sought
Informed- The person who is kept up to date